AirGuard India

Week 1 – Project Planning and Strategy for ML Pipeline

Indian Air Quality Forecasting and Pollution Risk Prediction

Machine Learning Engineer Internship | Week 1 Deliverable

# Table of Contents

1. Introduction

2. Problem Statement

3. Project Objectives

4. Research and Ideation

5. Proposed ML Pipeline

6. Feature Engineering Strategy

7. Model Development Strategy

8. Evaluation Strategy

9. Week 1–6 Timeline and Milestones

10. Critical Path and Dependencies

11. Resources and Technology Stack

12. Risk Management

13. Strategic Roadmap

14. Expected Deliverables

15. Conclusion

16. References

# 1. Introduction

AirGuard India is an end-to-end machine learning project focused on short-term air-quality forecasting using Indian air-quality time-series data. The project is designed as a practical Machine Learning Engineering workflow covering data acquisition, validation, preprocessing, exploratory analysis, time-series feature engineering, baseline construction, model development, time-aware evaluation, error analysis, optimization, and deployment planning.

The primary prediction target is the next-hour PM2.5 concentration. A secondary layer will translate predicted PM2.5 values into pollution-risk categories for clearer interpretation.

# 2. Problem Statement

Air pollution changes over time and varies across cities, monitoring stations, hours, weekdays, and seasons. Historical monitoring data contains temporal patterns that can be used to estimate near-future pollution.

The problem is defined as: Given historical observations from Indian air-quality monitoring stations, predict the PM2.5 concentration for the next hour while preventing temporal data leakage and maintaining a realistic chronological evaluation process.

The system should eventually support multi-city forecasting and provide a machine-learning prediction service through an API. The initial city/station scope will be fixed after data profiling.

# 4. Research and Ideation

Air quality forecasting was selected because it provides a meaningful real-world forecasting problem, has a measurable continuous target, supports time-series feature engineering, and demonstrates the complete ML lifecycle from raw monitoring data to an API prediction service.

The project will use historical Indian air-quality observations derived from the Central Pollution Control Board (CPCB) monitoring network. The initially inspected uploaded AQI XML is a dated station snapshot rather than a historical sequence, so it is not sufficient by itself for next-hour forecasting. A historical CPCB-based time-series dataset/API will therefore be used.

The initial target is next-hour PM2.5. Candidate cities include Hyderabad, Vijayawada, Delhi, and Mumbai, subject to actual historical data coverage.

# 3. Project Objectives

Acquire and validate historical Indian air-quality time-series data.

Understand temporal, city, station, and pollutant patterns through EDA.

Clean missing, duplicated, inconsistent, and invalid observations.

Create lag, rolling-window, calendar, and pollutant-based features without future-data leakage.

Establish a persistence/naive baseline before training complex models.

Train and compare regression models using chronological validation.

Use MAE as the primary practical error metric and RMSE/R² as supporting metrics.

Perform residual and error analysis.

Convert forecasted PM2.5 into pollution-risk categories as a secondary output.

Package the selected model and preprocessing logic for reproducible inference.

Design a FastAPI service and deployment path.

Document the complete pipeline for reproducibility and interviews.

# 5. Proposed ML Pipeline

1. Data acquisition

2. Data validation

3. Data cleaning

4. Exploratory data analysis

5. Feature engineering

6. Persistence baseline

7. Model training

8. Time-aware evaluation

9. Error analysis

10. Optimization

11. Final model and inference pipeline

12. FastAPI deployment planning

13. Monitoring planning

# 6. Feature Engineering Strategy

PM2.5 lags: 1, 2, 3, 6, 12 and 24 hours.

Rolling means: 3, 6, 12 and 24 hours, using past observations only.

Calendar features: hour, day of week, month, weekend, and season.

Other pollutants: PM10, NO2/NOx, SO2, CO and O3 where coverage is adequate.

Station/location information: station, city, state, latitude and longitude where available.

All lag and rolling features must use information available at prediction time and never future observations.

# 7. Model Development Strategy

Persistence baseline: Predict next-hour PM2.5 as the latest observed PM2.5.

Linear Regression: Interpretable first machine-learning benchmark.

Random Forest: Captures nonlinear relationships and feature interactions.

Gradient Boosting / XGBoost: Candidate for stronger tabular performance if justified by validation.

LSTM/GRU: Optional sequence model only if data volume and earlier results justify the added complexity.

# 8. Evaluation Strategy

Primary forecasting evaluation will use chronological splits rather than random shuffling.

MAE – primary metric representing average absolute error in PM2.5 units.

RMSE – emphasizes larger forecasting errors.

R² – supporting measure of explained variance.

Precision, recall, F1-score and confusion matrix – for the secondary risk-classification layer.

Model selection will consider accuracy, robustness, interpretability, inference cost, and deployment complexity.

# 9. Week 1–6 Timeline and Milestones

| Week | Phase | Key Activities | Deliverable |
| --- | --- | --- | --- |
| 1 | Planning & Strategy | Problem definition, data strategy, architecture, risks, timeline, resources, GitHub. | Planning document + repository |
| 2 | Data Acquisition & EDA | Acquire, validate, clean data; missingness and pattern analysis. | Clean dataset + EDA |
| 3 | Feature Engineering & Baselines | Lag/rolling/calendar features; persistence and initial ML models. | Feature pipeline + baseline results |
| 4 | Model Development & Evaluation | Stronger models, chronological validation, comparison and error analysis. | Model comparison + evaluation |
| 5 | Optimization & Deployment | Tune selected model, package pipeline, build and test FastAPI. | Final model + working API |
| 6 | Integration & Finalization | Testing, Docker/deployment preparation, monitoring plan, README and demo. | Final project + documentation |

# 10. Critical Path and Dependencies

Historical time-series data availability is the first critical dependency.

Data validation must precede feature engineering.

Feature engineering must precede model comparison.

Chronological evaluation must be defined before tuning.

Model selection depends on measured baseline and candidate-model performance.

API development depends on a finalized preprocessing + model pipeline.

Deployment depends on reproducible inference, dependencies, saved artifacts, and API tests.

# 11. Resources and Technology Stack

| Area | Technology |
| --- | --- |
| Programming | Python |
| Data | Pandas, NumPy |
| Visualization | Matplotlib, Seaborn |
| ML | Scikit-learn; XGBoost if required |
| Deep Learning (optional) | PyTorch/TensorFlow |
| Development | Jupyter, VS Code |
| API | FastAPI |
| Model persistence | Joblib |
| Testing | Pytest |
| Version control | Git/GitHub |
| Deployment | Docker/cloud platform |

# 12. Risk Management

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Missing/inconsistent observations | High | Profile missingness; document treatment; avoid fabricating targets. |
| Irregular timestamps | High | Validate intervals and define resampling rules carefully. |
| Data leakage | Critical | Past-only lag/rolling features and chronological validation. |
| Sparse station coverage | Medium | Start with stations/cities having adequate history. |
| Overfitting | High | Time-aware validation, baseline comparison and error analysis. |
| Excessive complexity | Medium | Prefer the simplest model meeting the performance requirement. |
| Large dataset size | Medium | Start with a controlled slice and optimize data types. |
| Deployment incompatibility | Medium | Freeze dependencies and test inference/API locally. |
| Reproducibility | Medium | Git, requirements.txt, documented processing and versioned artifacts. |

# 13. Strategic Roadmap

Phase 1 – Foundation: data access, repository, validation rules, reproducible processing.

Phase 2 – Understanding: EDA and identification of temporal, station, and pollutant patterns.

Phase 3 – Forecasting: lag/rolling features, persistence baseline, supervised models.

Phase 4 – Evaluation: chronological testing, error analysis, model selection.

Phase 5 – Productionization: saved pipeline, FastAPI, tests, deployment preparation.

Phase 6 – Monitoring and documentation: input checks, performance monitoring concept, README and final demo.

# 14. Expected Deliverables

Week 1 planning document.

Organized GitHub repository.

Historical CPCB-based dataset preparation workflow.

EDA notebook and findings.

Reusable preprocessing and feature-engineering code.

Baseline and candidate forecasting models.

Chronological evaluation and model comparison.

Final model artifact and inference pipeline.

FastAPI prediction service.

Automated tests.

Deployment-ready documentation and final README.

# 15. Conclusion

AirGuard India is planned as a complete machine learning engineering project rather than an isolated algorithm demonstration. It begins with a defined next-hour PM2.5 forecasting problem, uses historical Indian CPCB-based observations, emphasizes leakage-safe time-series validation, and progressively evaluates increasingly capable models. The final architecture connects data processing, forecasting, risk interpretation, API serving, testing, and deployment planning into one reproducible workflow.

At the end of Week 1, the project has a defined objective, pipeline, model strategy, evaluation framework, timeline, resource plan, dependency map, and risk-management strategy. These decisions provide the foundation for Weeks 2–6 implementation and experimentation.

# 16. References

Central Pollution Control Board (CPCB), Government of India – air-quality monitoring resources.

India Air Quality Database / xKDR Air-Quality-Database – CPCB-based historical air-quality data.

Scikit-learn documentation – models, preprocessing, metrics, and evaluation.

FastAPI documentation – API development concepts.